# Development Handoff & Implementation Specification

NuVue Homepage | SimpliFoundation Demonstration Gold Standard

Internal development handoff. This specification translates approved strategy, page requirements, copy, design intent, measurement, discoverability, accessibility, and CMS needs into build-ready requirements. Design-dependent details remain marked PENDING APPROVED DESIGN until a final visual design exists.

# 1. Implementation Assignment

| Field | Direction |
| --- | --- |
| Deliverable | NuVue homepage implementation in the approved WordPress environment. |
| Primary purpose | Build the approved corporate-first homepage without losing buyer intent, messaging hierarchy, proof boundaries, conversion logic, measurement requirements, or marketer autonomy. |
| Primary audience | Corporate buyer, with a distinct individual path preserved. |
| Primary buyer intent | Solution Aware. |
| Secondary buyer intent | Problem Aware and Product Aware. |
| Primary CTA | Request a Consultation. |
| Secondary CTA | Self-assessment / For Myself path. |
| Design status | PENDING APPROVED DESIGN for pixel-level layout, spacing, type scale, imagery, and final responsive composition. |
| Implementation principle | STRATEGY MUST SURVIVE EXECUTION. |

# 2. Source Order for Implementation

Use approved sources in the following order:

Approved Blueprint Strategy → Website Messaging & Content Blueprint → Brand Voice & Editorial Guide → Homepage Content & Messaging Brief → Approved Homepage Copy → Approved Creative Brief → Approved Design → this Development Handoff → current client decisions.

If implementation requires changing audience priority, page job, message hierarchy, proof, CTA logic, measurement strategy, or a material content requirement, stop and return the issue to the Strategist or Project Lead before building around the change.

# 3. Build Readiness Gate

| Requirement | Status in this demo | Rule |
| --- | --- | --- |
| Approved homepage copy | Gold-Standard draft exists | Production requires human/client-approved final copy. |
| Approved homepage design | Not available in demo | PENDING APPROVED DESIGN. Do not infer pixel-level design. |
| Approved brand assets | Partially available | Use only final approved assets in production. |
| Guarantee language | Requires confirmation | Do not hard-code unapproved terms. |
| ROI / case proof | Requires source attachment | Use content placeholders until approved proof exists. |
| Consultation form fields | Strategic direction exists | Finalize field list and CRM routing before production. |
| Self-assessment | Strategically recommended | Confirm launch availability before building final module. |
| Analytics / CRM definitions | Requirements exist | Finalize event names, destination fields, and system-of-record mapping before launch. |

# 4. Component Inventory

| Component | Required function | CMS / reuse expectation | Design status |
| --- | --- | --- | --- |
| Global Header | Primary navigation, audience routing, contact access. | Reusable global component. | PENDING APPROVED DESIGN |
| Hero | Primary promise, supporting copy, primary CTA, secondary path. | Editable content fields; reusable CTA patterns. | PENDING APPROVED DESIGN |
| Credibility Bar | Display approved authority / proof signals. | Editable items; avoid hard-coded counts. | PENDING APPROVED DESIGN |
| Problem / POV Section | Explain the sustained-learning point of view. | Reusable editorial section pattern where appropriate. | PENDING APPROVED DESIGN |
| Three-Pillar Module | Present three connected solution pillars with destinations. | Reusable cards / links driven by approved page destinations. | PENDING APPROVED DESIGN |
| How NuVue Works | Explain the learning-journey process. | Reusable step / process component. | PENDING APPROVED DESIGN |
| Proof / Results Module | Display case, result, testimonial, or logo evidence. | Reusable proof component with source-aware fields. | PENDING APPROVED DESIGN |
| Guarantee Teaser | Qualified enterprise offer teaser and CTA. | Reusable offer module, but copy controlled by approved terms. | PENDING APPROVED DESIGN |
| Industry Module | Route to priority industry pages. | Reusable industry cards / links. | PENDING APPROVED DESIGN |
| Assessment Module | Lower-friction secondary conversion. | Optional based on launch readiness. | PENDING APPROVED DESIGN |
| Insights Module | Feature selected authority content. | Reusable content-card component. | PENDING APPROVED DESIGN |
| Final CTA | Primary close and direct next action. | Reusable CTA band. | PENDING APPROVED DESIGN |
| Global Footer | Required sitewide navigation, legal, contact, secondary links. | Reusable global component. | PENDING APPROVED DESIGN |

# 5. Responsive Behavior Requirements

Exact breakpoint behavior is PENDING APPROVED DESIGN. The requirements below are functional and strategic, not pixel-level.

| Area | Requirement |
| --- | --- |
| Message hierarchy | The hero promise, primary CTA, audience routing, and three-pillar structure must remain clear on mobile. |
| Navigation | Primary audience routes must remain easy to find in the mobile navigation. |
| CTA order | Primary and secondary actions must retain their intended hierarchy after stacking. |
| Pillar cards | May stack or transform based on design, but all three must remain understandable and individually tappable. |
| Process steps | Sequence must remain obvious when stacked vertically. |
| Proof | Results and testimonials must not lose source context on smaller screens. |
| Tables / dense content | Do not reproduce desktop table layouts that become unreadable. Use responsive cards, lists, or alternate structures where approved. |
| Touch targets | Interactive controls must remain comfortably tappable. |
| Content order | Mobile reflow must preserve the approved narrative sequence unless strategically reviewed. |

# 6. CMS & Marketer Autonomy Requirements

| Content area | Editable by marketer | Constraint |
| --- | --- | --- |
| Hero headline / supporting text | Yes | Within approved messaging and design limits. |
| Hero CTAs | Yes | Destination and label changes should preserve approved CTA logic. |
| Credibility items | Yes | Only approved proof; count / claim updates require source review. |
| Three-pillar titles / links | Yes | Pillar structure is strategic and should not be casually reconfigured. |
| Process steps | Yes | Sequence should remain consistent with approved methodology. |
| Proof items | Yes | Require approved source / permission fields where relevant. |
| Guarantee teaser | Restricted | Copy and eligibility language should require controlled review. |
| Industry cards | Yes | Priority and destinations may require strategy approval if materially changed. |
| Assessment module | Yes / conditional | Only if approved assessment exists. |
| Insights | Yes | Allow content selection / replacement without development. |
| Final CTA | Yes | Preserve approved buyer-intent logic. |

Flexible does not mean unlimited editing. Reusable components should give the marketing team reasonable control without allowing routine content edits to break accessibility, measurement, brand hierarchy, or strategic structure.

# 7. Consultation Form & CRM Handoff

| Requirement | Implementation direction | Status |
| --- | --- | --- |
| Primary action | Request a Consultation. | APPROVED DIRECTION |
| Recommended fields | Name, company, role, email, industry, team size, primary challenge, timing. | FINAL FIELD LIST PENDING |
| CRM destination | Approved consultation / qualified lead pipeline. | PENDING CRM MAPPING |
| Source capture | Preserve UTM / campaign / landing context where technically available. | REQUIRED |
| Page context | Pass homepage / CTA source where useful. | REQUIRED |
| Success state | Clear confirmation and next-step expectation. | PENDING COPY / DESIGN |
| Error state | Human-readable validation and recovery. | REQUIRED |
| Privacy / consent | Implement approved legal / consent requirements. | PENDING CLIENT / LEGAL REQUIREMENTS |

# 8. CTA & Routing Requirements

| CTA / route | Destination | Buyer-intent role | Tracking requirement |
| --- | --- | --- | --- |
| Request a Consultation | Consultation flow | Product / Most Aware | Track click, form start, form completion. |
| For My Team | Corporate hub | Solution / Product Aware | Track audience-path selection. |
| For Myself | Individual path | Product / Most Aware | Track audience-path selection. |
| Explore Sales Development | Sales Development pillar | Solution Aware | Track pillar selection. |
| Explore Leadership | Leadership pillar | Solution Aware | Track pillar selection. |
| Explore Business Acumen | Business Acumen pillar | Solution Aware | Track pillar selection. |
| Explore Guarantee Eligibility | Guarantee page / qualification | Product / Most Aware | Track guarantee interest. |
| Take the Self-Assessment | Assessment flow | Problem Aware | Track start / completion if launched. |
| Explore Industry | Industry detail | Solution / Product Aware | Track industry selection. |
| See Results | Results / proof | Product Aware | Track proof progression. |

# 9. Analytics Event Specification

Final event taxonomy should align with the approved analytics implementation. The names below demonstrate the required behavior and should be reconciled with the project's actual naming convention.

| Interaction | Illustrative event | Required parameters / context |
| --- | --- | --- |
| Corporate path click | buyer_path_select | path=for_my_team; page=homepage |
| Individual path click | buyer_path_select | path=for_myself; page=homepage |
| Consultation CTA click | consultation_cta_click | location=hero¦mid¦final; page=homepage |
| Consultation start | consultation_form_start | page=homepage; source_context |
| Consultation complete | consultation_form_submit | page=homepage; source_context |
| Assessment start | assessment_start | page=homepage; entry_location |
| Assessment complete | assessment_complete | page=homepage; result/category where approved |
| Pillar click | solution_select | pillar=sales¦leadership¦business_acumen |
| Guarantee click | guarantee_interest | page=homepage; location |
| Industry click | industry_select | industry=agriculture¦manufacturing¦insurance |
| Proof click | proof_progression | proof_type=case¦results¦testimonial |

Do not treat event collection as proof of business impact. Qualification and opportunity progression require CRM evidence.

# 10. SEO & Discoverability Implementation

| Area | Requirement |
| --- | --- |
| Title tag | Use approved final title. Current draft: Sales, Leadership & Business Acumen Training ¦ NuVue. |
| Meta description | Use approved final description based on the homepage copy. |
| H1 | One primary H1 reflecting the approved homepage promise. |
| Heading hierarchy | Use semantic H2/H3 structure based on content hierarchy, not visual size alone. |
| Canonical | Implement according to final production URL / SEO architecture. |
| Internal links | Link intentionally to corporate, individual, pillar, industry, proof, methodology, guarantee, and resource destinations where approved. |
| Image alt text | Descriptive and useful. Do not stuff keywords. |
| Organization / page schema | Apply only valid structured data for the final content and implementation. |
| Crawlability | Primary content and links must be accessible to search engines without relying on hidden interaction states. |
| Evidence boundary | Do not implement copy or markup that implies ranking or AI-recommendation guarantees. |

# 11. Accessibility Implementation Requirements

| Area | Requirement |
| --- | --- |
| Semantic structure | Use semantic HTML appropriate to headings, navigation, sections, lists, buttons, links, and forms. |
| Keyboard access | All interactive elements must be reachable and operable by keyboard. |
| Focus | Visible focus treatment required for interactive controls. |
| Contrast | Meet approved accessibility contrast requirements. |
| Forms | Programmatic labels, clear instructions, required-field indication, useful validation, and recoverable errors. |
| Images | Use meaningful alt text where informative; decorative imagery should not create noise. |
| Motion | Respect reduced-motion preferences and avoid motion that blocks comprehension. |
| Link / button labels | Use labels that communicate action or destination. |
| Responsive zoom | Content must remain usable under common zoom and reflow conditions. |
| Automated testing | Use approved accessibility tooling as a support, not a compliance certification. |
| Human review | Required before launch for relevant accessibility requirements. |

# 12. Performance & Technical Quality

| Area | Implementation expectation |
| --- | --- |
| Images | Use appropriately sized, compressed, modern formats where supported; avoid oversized hero assets. |
| Fonts | Use approved font assets / delivery method without unnecessary weights or blocking behavior. |
| Scripts | Avoid unnecessary third-party scripts; load approved marketing / analytics tools intentionally. |
| Components | Prefer reusable maintainable components over one-off markup. |
| Layout stability | Reserve media / dynamic content space to reduce layout shift where practical. |
| Lazy loading | Use appropriately for below-the-fold media; do not compromise critical hero rendering. |
| Forms / integrations | Failures should degrade visibly and support troubleshooting. |
| Caching / production config | Use the approved hosting / WordPress performance configuration. |
| Security | Follow approved WordPress, plugin, access, and deployment practices. |

# 13. Content & Proof Controls

| Content type | Implementation rule |
| --- | --- |
| Guarantee terms | Do not hard-code unresolved eligibility or payment language into templates. |
| ROI results | Source and approved wording must be known before publication. |
| Named clients / logos | Use only approved assets and current permissions. |
| Workshop count / years | Keep editable and confirm before launch. |
| Testimonials | Preserve attribution fields such as name, title, company where approved. |
| Case evidence | Provide enough context that results are not separated from source / situation. |
| Placeholder content | Clearly identify and remove or replace before launch. |

# 14. Design-Dependent Implementation Items

The following items must remain open until the approved design exists. Engineering should not guess them from this specification.

| Item | Status |
| --- | --- |
| Final grid / max width / column behavior | PENDING APPROVED DESIGN |
| Exact breakpoints | PENDING APPROVED DESIGN |
| Type scale / line heights / responsive typography | PENDING APPROVED DESIGN |
| Section spacing / vertical rhythm | PENDING APPROVED DESIGN |
| Image selection / crops / aspect ratios | PENDING APPROVED DESIGN |
| Card geometry / borders / shadows / radii | PENDING APPROVED DESIGN |
| Animation / transitions | PENDING APPROVED DESIGN and accessibility review |
| Desktop / mobile navigation presentation | PENDING APPROVED DESIGN |
| Hero composition | PENDING APPROVED DESIGN |
| Proof module visual format | PENDING APPROVED DESIGN |

# 15. Acceptance Criteria

| Area | Pass condition |
| --- | --- |
| Strategic fidelity | Corporate-first hierarchy, individual path, three pillars, POV, proof, and CTA logic match approved requirements. |
| Copy | Approved copy implemented accurately, with no invented claims or silent rewrites. |
| Responsive | Content order and action hierarchy remain coherent across supported viewport sizes. |
| CMS | Approved editable areas work without breaking layout or strategy. |
| Forms | Validation, submission, CRM routing, confirmation, and error behavior function as approved. |
| Measurement | Required events fire correctly and are documented. |
| SEO | Metadata, headings, links, indexing requirements, and approved structured data are implemented. |
| Accessibility | Required automated and human checks completed; material issues resolved or documented. |
| Performance | No obvious avoidable asset / script issues that materially degrade the experience. |
| Proof controls | Only approved claims, logos, testimonials, and guarantee language are live. |
| QA handoff | Known limitations and unresolved items are documented with owner and disposition. |

# 16. Developer Decision Boundary

| If the issue is... | Developer may... | Escalate when... |
| --- | --- | --- |
| Implementation method | Choose the appropriate technical approach within approved requirements. | The approach materially changes UX, CMS behavior, accessibility, performance, or scope. |
| Responsive behavior | Interpret approved design across breakpoints. | A required message, CTA, proof element, or content order would be lost. |
| Component architecture | Create reusable maintainable components. | A strategic content model would need to change. |
| Analytics implementation | Implement approved events / parameters. | The available systems cannot support the specified measurement. |
| CMS editability | Provide practical marketer controls. | Requested flexibility would threaten maintainability, security, accessibility, or strategy. |
| Third-party integration | Implement approved integration. | Credentials, data mapping, legal requirements, or scope are incomplete. |

# 17. Open Items Register

| Open item | Owner | Required resolution |
| --- | --- | --- |
| Approved homepage design | Designer / Client | Required before pixel-level development is considered final. |
| Final homepage copy | Strategist / Client | Required before publication. |
| Guarantee terms | NuVue leadership | Required before guarantee teaser can be final. |
| ROI / case proof | NuVue / Strategist | Required before result claims are published. |
| Logo permissions | NuVue | Required before client logos are live. |
| Consultation form fields | Strategist / NuVue | Required before CRM mapping and QA. |
| CRM field / pipeline mapping | NuVue + implementation team | Required before launch validation. |
| Analytics event naming | Measurement owner | Required before analytics QA. |
| Self-assessment launch state | NuVue / Project Lead | Required to include or remove module. |
| Final accessibility standard / acceptance | Project Lead / Developer | Required before QA signoff. |

# 18. Development-to-QA Handoff

When implementation is ready for formal QA, hand off the approved production state with:

| Required handoff item | Expectation |
| --- | --- |
| Implemented URL / staging environment | Accessible to the QA team. |
| Build version / date | Recorded. |
| Known unresolved items | Documented with owner and severity. |
| Accepted limitations | Explicitly approved, not hidden. |
| Forms / integrations | Test instructions and expected destinations documented. |
| Analytics events | Event map and validation instructions available. |
| SEO / schema | Implemented requirements documented. |
| Content / proof | Final approved state identified. |
| Responsive / browser scope | Defined for testing. |
| Accessibility checks | Automated results and human-review requirements available. |

# 19. Approval State

This is a Gold-Standard demonstration of a development handoff, not a final NuVue production specification because an approved homepage design and several production inputs are not available in the demo.

Required next state:

Approved design + approved copy + resolved dependencies → development implementation → developer self-review → Strategic Fidelity QA → Technical QA → client / project launch approval

Engineering may make implementation decisions within approved requirements. Engineering may not silently resolve strategic uncertainty, invent missing client evidence, or treat PENDING APPROVED DESIGN items as if they were approved.