SIMPLICREATIVE

Implementation & Ongoing
Ownership Handoff

NuVue Demonstration

GS-FOUND-011  |  v1.0  |  Client Deliverable + Internal Transition Record

DEMONSTRATION OUTPUT. This handoff illustrates the intended Foundation closeout structure. NuVue implementation details that have not been validated in a live production environment are marked PENDING / DEMO and must not be treated as completed client facts.

# 1. Purpose of This Handoff

This document closes the SimpliFoundation implementation phase by recording what was delivered, what the client now owns, what remains open, how the digital foundation should be operated, and who is responsible for the next stage.

The handoff is designed to prevent implementation knowledge from disappearing at launch. It connects the approved strategy, website architecture, messaging, content, measurement, technical implementation, and ongoing ownership model.

Foundation closeout rule: implementation is not complete simply because a site is live. Ownership, documentation, known limitations, measurement, and next-step responsibilities must also be explicit.

# 2. Foundation Closeout Status

| Area | Expected Closeout State | NuVue Demo State | Owner |
| --- | --- | --- | --- |
| Approved strategy translated into implementation | Final implementation reflects approved Blueprint direction. | PENDING LIVE VALIDATION | SimpliCreative Strategist |
| Website / digital foundation | Approved production experience launched and validated. | PENDING / DEMO | Project + Technical Lead |
| Site architecture | Approved navigation, pages, URLs, redirects, metadata, and schema recorded. | DRAFT / HUMAN REVIEW in demo | Strategist + Client |
| Messaging and copy | Approved messaging system and production copy documented. | GOLD-STANDARD DRAFTS EXIST | Strategist + Client |
| Measurement | Required events, forms, CRM routing, and baseline definitions documented and validated. | PENDING LIVE VALIDATION | Measurement Owner + Client |
| QA / launch | Strategic fidelity, technical QA, launch authorization, and live validation complete. | PENDING / DEMO | Project Lead |
| Ongoing ownership | Client/partner or SimpliCARE route explicitly approved. | PENDING HUMAN DECISION | Client + SimpliCreative |

# 3. What Foundation Delivered

The final client handoff should point to the approved versions of the deliverables and systems below. This demonstration lists the intended output set without implying that every NuVue item is production-approved.

| Deliverable / System | Purpose | Client Access / Location | Status |
| --- | --- | --- | --- |
| Website Messaging & Content Blueprint | Preserves approved audience, messaging, page requirements, proof, discoverability, and measurement direction. | PENDING FINAL LOCATION | Demo created |
| Brand Voice & Editorial Guide | Governs how NuVue communicates across website and ongoing content. | PENDING FINAL LOCATION | Demo created |
| Integrated Site Architecture | Page-level source of truth for architecture, buyer intent, URLs, metadata, schema, redirects, and dependencies. | PENDING FINAL LOCATION | Demo created; human review required |
| Approved Website Copy | Final production copy and approved claim language. | PENDING FINAL LOCATION | Not production-approved in demo |
| Production Website | Live implementation of approved strategy and design. | PENDING LIVE URL | Not validated in demo |
| Measurement Configuration | Approved analytics events, form/CRM handoff, and reporting definitions. | PENDING DOCUMENTATION | Not validated in demo |
| Launch / Validation Record | Records production state, live checks, limitations, issues, and approvals. | PENDING LIVE RECORD | Gold-standard demo created |

# 4. Website & CMS Ownership

The handoff should make it clear which changes the client can safely make without unintentionally changing approved strategy, measurement, accessibility, or technical behavior.

| Area | Intended Owner | Client Can Manage | Escalate Before Changing |
| --- | --- | --- | --- |
| Routine content | Client marketing team | Approved text, images, bios, resources, articles, and routine content within established components. | Core page job, buyer path, major CTA strategy, or evidence-sensitive claims. |
| Navigation / architecture | Shared, with strategic governance | Minor approved label maintenance where appropriate. | Adding/removing priority pages, changing hierarchy, buyer routing, URLs, or redirects. |
| Claims / guarantee | Client + strategist | Approved current language only. | Eligibility, guarantee terms, comparative claims, ROI claims, or unsupported proof. |
| CMS components | Client within approved controls | Populate/edit marketer-safe component fields. | Structural component changes that affect UX, accessibility, performance, or strategy. |
| Technical configuration | Technical owner | Routine approved administration if assigned. | Plugins, scripts, tracking, forms, schema, redirects, security, or production configuration. |

Flexible does not mean unlimited editing. The goal is marketer autonomy inside a digital foundation that preserves the strategic and technical decisions the team already approved.

# 5. Systems & Integration Ownership

| System / Integration | Purpose | Primary Owner | Handoff Requirement | Demo Status |
| --- | --- | --- | --- | --- |
| WordPress / CMS | Website content and publishing environment. | TBD | Access, roles, backup/update ownership, documentation. | PENDING |
| Analytics / Tag Management | Website interaction measurement. | TBD | Property/container access, event map, validation record. | PENDING |
| CRM | Lead capture, qualification, source context, opportunity progression. | NuVue / TBD | Form mapping, ownership, lifecycle/pipeline definitions. | PENDING |
| Search Console | Search visibility and indexing diagnostics. | NuVue / SEO owner | Property access, sitemap status, launch checks. | PENDING |
| Forms / Scheduling | Conversion and consultation routing. | TBD | Routing, notifications, confirmation, ownership. | PENDING |
| Other approved integrations | Operational connections required by the implemented experience. | TBD | Access, owner, failure escalation path. | PENDING |

# 6. Measurement & Reporting Handoff

Measurement ownership should preserve the difference between activity, qualified demand, and business impact. Event collection alone does not prove marketing impact.

| Measurement Area | What Must Be Preserved | Ongoing Owner | Status |
| --- | --- | --- | --- |
| Website interactions | Approved event names, parameters, and page context. | Measurement Owner | PENDING LIVE VALIDATION |
| Forms / qualification | Required fields, source context, and CRM routing. | Client + Technical Owner | PENDING LIVE VALIDATION |
| Opportunity progression | Consistent lifecycle / pipeline use where the organization supports it. | Client | PENDING CLIENT PROCESS |
| Attribution | Known limits are documented; platform attribution is not treated as causal ROI. | Client + Strategist | ONGOING GOVERNANCE |
| Baseline | Post-launch baseline is captured before improvement claims are made. | Measurement Owner | PENDING POST-LAUNCH |

NEW METRIC WITHOUT BASELINE != GROWTH. Event collection is evidence that an interaction occurred, not evidence that marketing created revenue.

# 7. Content, Messaging & Editorial Ownership

NuVue should continue using the approved Brand Voice & Editorial Guide and Website Messaging & Content Blueprint as the governing references for ongoing website and content work.

| Ongoing Work | Use as Authority | Human Responsibility |
| --- | --- | --- |
| Website updates | Approved strategy, site architecture, messaging blueprint, brand voice, current proof sources. | Confirm the change preserves page purpose, buyer intent, proof, and CTA logic. |
| Thought leadership / articles | Brand voice, editorial standards, approved content pillars, source evidence. | Add expertise, examples, judgment, and final editorial approval. |
| AI-assisted writing | Approved strategy + context/evidence + brand voice + editorial standards. | Review evidence, originality, AI patterns, claims, and final suitability. |
| New claims / proof | Current client-approved source material. | Verify source, permission, qualification, and publication treatment. |

# 8. Known Limitations & Open Items

Every production handoff should include unresolved items that affect operation, measurement, content, or future work. An open item should never disappear simply because Foundation is closing.

| Item | Impact | Owner | Required Action | State |
| --- | --- | --- | --- | --- |
| Final production implementation evidence | Cannot validate actual launched state in this demo. | Project Lead | Replace demo states with production evidence. | OPEN — DEMO |
| Final guarantee / claim approvals | Unresolved language could create evidence or publication risk. | NuVue + Strategist | Confirm terms, sources, permissions, and approved wording. | OPEN |
| Final measurement taxonomy / CRM mapping | Reporting cannot be treated as validated until live configuration is reconciled. | Measurement Owner + Client | Approve and validate production configuration. | OPEN |
| Ongoing ownership route | Responsibility after Foundation is not yet selected in this demo. | Client + SimpliCreative | Approve client/partner ownership or SimpliCARE. | OPEN |

# 9. Ongoing Operating Responsibilities

| Responsibility | Client / Partner Ownership | SimpliCARE Ownership | Decision |
| --- | --- | --- | --- |
| Routine content publishing | Client/partner owns when this route is selected. | Supported within approved CARE scope. | PENDING |
| Website maintenance | Client/partner technical owner. | Supported within approved CARE scope. | PENDING |
| Measurement monitoring | Client team maintains reporting discipline. | CARE can monitor/report within approved scope. | PENDING |
| Strategic optimization | Client/partner manages independently or commissions new work. | CARE supports ongoing strategic optimization within tier/scope. | PENDING |
| New pages / campaigns | Client/partner follows approved architecture and messaging governance. | CARE can support within approved scope or separate project. | PENDING |
| Technical / integration changes | Client technical owner manages and validates. | CARE supports only where included in approved scope. | PENDING |

# 10. Recommended 30-Day Post-Launch Operating Window

This is an operational validation window, not a promise of performance. The goal is to make sure the new foundation is functioning, measurement is trustworthy, and ownership is working as intended.

| Timing | Focus | Evidence / Outcome |
| --- | --- | --- |
| Immediately after launch | Critical forms, CRM routing, analytics, redirects, indexing controls, priority buyer paths, and production errors. | Launch validation record updated with evidence. |
| First 1–2 weeks | Resolve production defects, monitor data quality, confirm publishing workflow, and document recurring questions. | Issue register and ownership documentation updated. |
| By ~30 days | Review measurement reliability, establish usable baseline, confirm ownership model, and identify optimization priorities without overclaiming causation. | Human-approved baseline and next-step priorities. |

# 11. Ownership Route

Foundation closes into one of two ownership states. The selected route should be explicit, approved, and reflected in project systems.

| Route | When Selected | What Happens Next | NuVue Demo Decision |
| --- | --- | --- | --- |
| Client / Partner Ownership | The client or approved partner will operate the digital foundation after handoff. | SimpliCreative transfers approved documentation, access responsibilities, open items, and operating guidance. Future work is separately scoped when needed. | PENDING HUMAN DECISION |
| SimpliCARE | The client chooses an approved ongoing SimpliCARE engagement. | Foundation knowledge, measurement context, priorities, open issues, and approved operating responsibilities transition into the CARE workflow and scope. | PENDING HUMAN DECISION |

# 12. Final Handoff Checklist

| Closeout Requirement | State | Evidence / Location | Approved By |
| --- | --- | --- | --- |
| Final client deliverables shared | PENDING / DEMO |  |  |
| Production access / ownership documented | PENDING / DEMO |  |  |
| Measurement / CRM ownership documented | PENDING / DEMO |  |  |
| Known limitations accepted or resolved | PENDING / DEMO |  |  |
| Outstanding actions assigned | PENDING / DEMO |  |  |
| Client operating responsibilities reviewed | PENDING / DEMO |  |  |
| Ongoing route selected | PENDING HUMAN DECISION |  |  |
| Foundation closeout approved | PENDING HUMAN APPROVAL |  |  |

# 13. Human Approval & Transition Record

| Approval | Required Approver | State | Date / Evidence |
| --- | --- | --- | --- |
| Foundation implementation closeout | SimpliCreative Project / Strategic Lead | PENDING |  |
| Client handoff acceptance | Authorized NuVue stakeholder | PENDING |  |
| Known limitations / open items | Relevant NuVue + SimpliCreative owners | PENDING |  |
| Ongoing ownership route | Authorized NuVue stakeholder + SimpliCreative | PENDING |  |

# 14. Final Operating Principle

The handoff is successful when the client understands what was delivered, can operate the digital foundation responsibly, knows what evidence and decisions must be preserved, and has a clear owner for what happens next.

FOUNDATION COMPLETE → CLIENT / PARTNER OWNERSHIP  OR  SIMPLICARE